DROP AS BOTH A WORD AND A PDF

Meeting Notes, Project:  Book Transcription; Chart/Table Creation prior to 3/11 Class

| Meeting Number: 1 | Meeting Date: 3/9/2026 | Start Time: 7:00pm | End Time: 8:00pm |
| --- | --- | --- | --- |

| Attendee Name (Indicate note taker with *) | Timeliness (on time, late, left early, missing) |
| --- | --- |
| Ben Lyons* | On time |
| Sean Balbale | On time |
| Zoe Kuehne | On time |
| Aleksandra Postolov | On time |

Purpose:

- Brainstorm plan for how to transcribe book

- Create charts to show workflow of the transcription process (i.e. who does what, when something will happen, etc.)

Agenda:

- Identify tasks

- Identify obstacles

- Assign tasks

- Create charts and tables

Major Accomplishments:

- Created a lucid chart for PERT chart, containing tasks and what could go wrong at each step

- Created the tool selection document with 4 strong options

- Created tables for Task and Roadblock, Task Time, and Task Relationship

Next Steps:

- Prepare to physically execute the book transcription

Meeting Notes:

Meeting begins at 7:00 pm on Google Meet. Identified tasks. First I went to library. Alecksandra works in library, so could quickly find book. For what could go wrong, various elements such as bad weather, misplaced book, etc.

Added these tasks and the various obstacles that we may encounter into a document as our Lucid Chart. Created a Task/Roadblock table with tasks and possible setbacks with the corresponding optimistic, most likely, and expected times. Made a task dependency table describing what tasks can start when (i.e. what tasks can be done when). Created tool analysis at the top of the document explaining Lucidchart, TeamGantt, Draw.io, and Microsoft Project as viable options for chart creation.

Optimized efficiency of tasks by discussing means such as splitting up paragraphs, proofreading paragraphs as the typers type, and how many people to have transcribing/typing the book.

Documents: (included or links to them)

https://docs.google.com/document/d/1itDQCTzq1UWpo7KJ_9HFh-8OCqYZleZ9dlwnPVJYBRw/edit?tab=t.0

DROP AS BOTH A WORD AND A PDF

Meeting Notes, Project:  Book Transcription

| Meeting Number: 2 | Meeting Date: 3/30/2026 | Start Time: 5:30 | End Time: 6:20 |
| --- | --- | --- | --- |

| Attendee Name (Indicate note taker with *) | Timeliness (on time, late, left early, missing) |
| --- | --- |
| Alexandra | On time |
| Ben | On time |
| Sean | On time |
| Zoe* | On time |

Purpose: (briefly describe general purpose of meeting expected outcomes)

Agenda:  (briefly outline plan for the meeting, i.e. what actions will be taken, expected outcomes if appropriate)

Reformat the chart

Checking the missing elements (Finding the page)

Pert Chart

Gant Chart

Major Accomplishments: (briefly describe what was achieved the meeting)

We made corrections to our original draft

Next Steps: (identify the steps to be taken next, and identify who is responsible to carrying out those steps if appropriate)

Meeting Notes:  (Notes are not a direct transcription, but a condensed, as I would say somewhat briefly but completely, record of what was said and happened at the meeting. A major purpose of project notes is to have an accurate record of information, discussion points and decision influences and decisions made that can be referenced later if needed)

Sean read out the elements missing from our former draft but indicated that we were on the right track. We first edited the chart to match the format directed by professor S. in the comments to properly reflect our timelines.

We fixed our first chart, added in finding the page and highlighted our major changes. We fixed our second chart to account for finding the page and began to work on our gant chart.

We made our gantt chart according to our project specifications.

Documents: (included or links to them)

https://docs.google.com/document/d/1itDQCTzq1UWpo7KJ_9HFh-8OCqYZleZ9dlwnPVJYBRw/edit?usp=sharing

DROP AS BOTH A WORD AND A PDF

Meeting Notes, Project:  Book Transcription Part 3

| Meeting Number: 1 | Meeting Date: 4/17 | Start Time: 4:00 pm | End Time: 5:00 pm |
| --- | --- | --- | --- |

| Attendee Name (Indicate note taker with *) | Timeliness (on time, late, left early, missing) |
| --- | --- |
| Ben Lyons* | On time |
| Aleksandra Postolov | On time |
| Sean Balbale | On time |
| Zoe Kuenhe | On time |

Purpose:

- Distribute work for final part of book transcription project to complete documentation and presentation

Agenda:

- Review preexisting documentation (charts)

- Share images with corresponding times from when the book transcription event took place

- Distribute work evenly to group members to complete before next meeting

Major Accomplishments:

- Prepared all group members for next meeting on Sunday by dividing up the work for part 3

Next Steps:

- Each member is to complete their respective task so we can review/polish up the documentation and slideshow on Sunday

Meeting Notes:

The meeting began at 4:00 pm on Microsoft Teams. Started by comparing our chart’s predictions to the actual time we spent completing each task for the book transcription. We then prepared to make the presentation on canvas by distributing the images taken during the book transcription and sharing the corresponding times each image was taken. This would then be used to present how our charts and tables may have differed from actual times. After discussing, we then split up the workload, with Ben and Aleksandra focusing on slideshow development and Sean and Zoe focusing on getting the final documentation together. We agreed meet up on Sunday to review and refine our work.

Documents: (included or links to them)

https://docs.google.com/document/d/13PCXHpesFW3qQxN1Su9v_WiWxObFM5bEnM8JyWlqh-I/edit?tab=t.0

https://www.canva.com/design/DAHHKKqdNDk/abw36Pmu_C1D_OJotGomEQ/edit

Meeting Notes, Project:  Book Transcription Part 3

| Meeting Number: 2 | Meeting Date: 4/19 | Start Time: 3:30 PM | End Time: 5:00 PM |
| --- | --- | --- | --- |

| Attendee Name (Indicate note taker with *) | Timeliness (on time, late, left early, missing) |
| --- | --- |
| Ben Lyons | On time |
| Aleksandra Postolov* | On time |
| Sean Balbale | On time |
| Zoe Kuenhe | On time |

Purpose:

- Review work done between meetings and finish up part 3

Agenda:

- Review finished documentation

- Review finished slideshow

- Decide who presents which slides

Major Accomplishments:

- Reviewed slides and documents

- Added more graphics and charts/tables to slideshow

- Distributed slides to present

Next Steps:

- Practice presenting slides in preparation for a presentation rehearsal

Meeting Notes:

Meeting starts at 3:30 in Library. We start by reviewing what was accomplished between meetings (finished slides and documents). Polished up the slide show with finalized details from documents and allocated each person a set number of slides. See below for slide distribution.

Slide distribution:

- Slides 1-6: Sean

- Slides 7-16: Aleksandra

- Slides 16-24: Aleksandra

- Slides 25-37: Zoe

- Slides 38-44: Ben (talk about the obstacles in terms of what went wrong)

- Slide 45 (Gantt Chart): Zoe

- Slide 46 (PERT Chart) - 47 (Lessons): Sean

Documents: (included or links to them)

https://docs.google.com/document/d/13PCXHpesFW3qQxN1Su9v_WiWxObFM5bEnM8JyWlqh-I/edit?tab=t.0

https://www.canva.com/design/DAHHKKqdNDk/abw36Pmu_C1D_OJotGomEQ/edit